Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS71782 |
| Project Name | Optimizing User, Group, and Role Management with Access Control and Workflows |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I can register into the system with secure credentials. | 2 | High | Dev-1, |
| Sprint-1 | User Management | USN-2 | As a user, I can login securely based on assigned roles. | 1 | High | Dev-1 |
| Sprint-1 | Role Assignment | USN-3 | As an admin, I can create and assign roles to users. | 3 | High | Dev-1 |
| Sprint-2 | Group Management | USN-4 | As an admin, I can create and manage user groups. | 2 | High | Dev-2 |
| Sprint-2 | Access Control (ACL) | USN-5 | As a system, I restrict access to data based on roles using ACL. | 5 | High | Dev-4 |
| Sprint-2 | Approval Workflow | USN-6 | As a system, I trigger automated approval workflows for role or access requests. | 5 | High | Dev-3 |
| Sprint-3 | Notifications | USN-7 | As a user, I receive notifications when access requests are approved or rejected. | 2 | Medium | Dev-1 |
| Sprint-3 | Dashboard | USN-8 | As an admin, I can monitor users, roles, and approval status in a dashboard. | 3 | High | Dev-4 |
| Sprint-3 | Reporting & Analytics | USN-9 | As an admin, I can view reports on role usage and access activities. | 3 | Medium | Dev-3 |
| Sprint-4 | Security Enforcement | USN-10 | As a system, I secure user, role, and workflow data through RBAC. | 3 | High | Dev-1 |
| Sprint-4 | Audit & Logging | USN-11 | As an admin, I can track changes in user roles and approvals through logs. | 1 | Low | Dev-2 |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 20 | 3 Days | 10 Feb 2026 | 12 Feb 2026 | 20 | 12 Feb 2026 |
| Sprint- 2 | 20 | 3 Days | 13 Feb 2026 | 15 Feb 2026 | 18 | 15 Feb 2026 |
| Sprint- 3 | 20 | 3 Days | 16 Feb 2026 | 18 Feb 2026 | 20 | 18 Feb 2026 |
| Sprint- 4 | 20 | 2 Days | 19 Feb 2026 | 20 Feb 2026 | 19 | 20 Feb 2026 |

Velocity:

AV = Sprint Duration / Velocity = 20/19 = 1

Burndown Chart: